Project Planning Phase

Project Planning Template – Import Data using Transform Maps (Spreadsheet)

| Date | 01 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-3686 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The backlog below is derived from the documented project phases. Story points, priorities, sprint dates, and team membership are proposed planning values because they are not specified in the source project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Spreadsheet Preparation | USN-1 | As a ServiceNow admin, I can prepare the employee spreadsheet with sample employee data for import. | 3 | Proposed: High | Not provided |
| Sprint-1 | Target Table Setup | USN-2 | As a ServiceNow admin, I can create the Employee Test target table and required employee fields. | 3 | Proposed: High | Not provided |
| Sprint-1 | Import Set | USN-3 | As a ServiceNow admin, I can create the Employee Import staging table by loading the spreadsheet. | 3 | Proposed: High | Not provided |
| Sprint-1 | Transform Map | USN-4 | As a ServiceNow admin, I can create the Sample Spreadsheet Import Transform Map and map source fields to target fields. | 3 | Proposed: High | Not provided |
| Sprint-2 | Transformation & Validation | USN-5 | As a ServiceNow admin, I can run the transform and verify that employee records are created correctly. | 3 | Proposed: High | Not provided |
| Sprint-2 | Coalesce | USN-6 | As a ServiceNow admin, I can use Employee ID as the coalesce field so repeated imports update existing records instead of creating duplicates. | 5 | Proposed: High | Not provided |
| Sprint-2 | Repeat Import Testing | USN-7 | As a ServiceNow admin, I can import a new spreadsheet and verify inserted, updated, and ignored records. | 3 | Proposed: Medium | Not provided |
| Sprint-2 | Reporting | USN-8 | As a ServiceNow user, I can view employee reports by department, location, and employee details. | 3 | Proposed: Medium | Not provided |
| Sprint-2 | Dashboard | USN-9 | As a ServiceNow user, I can view the employee reports together in the Employee Analytics Dashboards. | 3 | Proposed: Medium | Not provided |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | Not specified | Not specified | Not specified | Not specified | Not specified |
| Sprint-2 | 17 | Not specified | Not specified | Not specified | Not specified | Not specified |

Velocity:

Using the proposed backlog estimates, Sprint 1 has 12 points and Sprint 2 has 17 points. Across two sprints, the proposed average velocity is 29 / 2 = 14.5 story points per sprint.

Burndown Chart:

The burndown should track remaining story points against the planned sprint timeline. The source project does not provide daily completion data, so an actual burndown chart cannot be calculated from the source alone.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Project-specific validation: the documented four-row import test produced 2 inserted and 2 updated records; repeating the same sheet produced 0 inserted, 0 updated, and 4 ignored records. The project also defines three reports and the Employee Analytics Dashboards.